MASTER TEST PLAN

SEAL Hackathon Management System

Prepared according to IEEE 829 and ISO/IEC/IEEE 29119 test documentation practices

| Document Attribute | Value |
| --- | --- |
| Document type | Enterprise Master Test Plan |
| Version | 1.0 |
| Date | 03/07/2026 |
| Source of truth | C:\Source_Code\SWP\SRS_Work\SEAL_Hackathon_SRS_Completed.docx |
| Project path | C:\Source_Code\SWP\SWP391-Project |
| Document status | Ready for QA lead review |
| Confidentiality | Project team internal use |

Source Control Statement The SRS named above is the only authoritative source for product behavior in this test plan. Where the SRS does not specify implementation, environment, schedule, staffing, or tooling details, this document states Assumption explicitly.

Table of Contents

1. Document Control	4

1.1. Version History	4

1.2. Authors	4

1.3. Reviewers	4

1.4. Approvals	4

2. Introduction	5

2.1. Purpose	5

2.2. Scope	5

2.3. References	5

2.4. Definitions	5

3. Project Understanding	6

3.1. Business Objectives	6

3.2. Actors and User Classes	6

3.3. Logical UI Workflows	7

3.4. External Interfaces and Dependencies	7

3.5. Assumptions and Dependencies from SRS	8

4. Test Objectives	8

5. Test Scope	8

5.1. Features to Be Tested	8

5.2. Cross-Cutting Quality Requirements to Be Tested	10

5.3. Features Not to Be Tested	11

6. Test Strategy	11

6.1. Risk-Based Testing Approach	11

6.2. Testing Types	12

6.2.1. Functional Testing	12

6.2.2. Integration Testing	12

6.2.3. System Testing	12

6.2.4. API Testing	13

6.2.5. Regression Testing	13

6.2.6. Smoke Testing	13

6.2.7. Sanity Testing	14

6.2.8. Security Testing	14

6.2.9. Performance Testing	14

6.2.10. Database Testing	15

6.2.11. Compatibility Testing	15

6.2.12. Usability Testing	15

6.2.13. Accessibility Testing	16

6.2.14. Negative Testing	16

6.2.15. Boundary Testing	16

7. Test Levels	17

8. Test Environment	17

8.1. Environment Readiness Checklist	18

9. Test Data Management	18

9.1. Minimum Seed Data Matrix	18

10. Entry Criteria	19

11. Exit Criteria	19

12. Suspension and Resumption Criteria	19

13. Defect Management	20

13.1. Workflow	20

13.2. Severity and Priority	20

13.3. Bug Report Fields	21

14. Configuration Management	21

15. Risk Analysis	21

16. Resource Plan	22

17. Test Estimation	23

17.1. Module-Level Estimate	23

18. Requirement Traceability Strategy	24

18.1. Requirement Coverage Matrix	24

18.2. SRS Endpoint and Entity Traceability	27

19. Test Deliverables	27

20. Test Reporting and Governance	28

21. Schedule and Milestones	28

22. Appendix A - Detailed Scenario Inventory	29

23. Appendix B - Business Rule Coverage	31

24. Appendix C - NFR Test Basis	32

25. Appendix D - Data Entities Considered for Database Testing	33

26. Appendix E - Self Review Checklist	34

# 1. Document Control

This section establishes ownership, review expectations, and approval controls for the Master Test Plan. The plan SHALL be versioned and reviewed before release test execution begins.

## 1.1. Version History

| Version | Date | Author | Change Summary | Reviewer |
| --- | --- | --- | --- | --- |
| 0.1 | 03/07/2026 | Principal QA Architect / Senior QA Lead | Initial Master Test Plan generated from SEAL Hackathon SRS version 1.0. | Project QA Lead |
| 1.0 | 03/07/2026 | Project QA Team | Baseline for review and execution after stakeholder approval. | PM, BA, Technical Lead |

## 1.2. Authors

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Assumption: assigned QA Lead name not specified in SRS. | Owns test planning, risk strategy, execution governance, and exit recommendation. |
| QA Architect | Assumption: assigned QA Architect name not specified in SRS. | Defines automation, environments, traceability, and non-functional testing approach. |
| Business Analyst | Assumption: BA name not specified in SRS. | Confirms requirement interpretation and acceptance criteria coverage. |

## 1.3. Reviewers

| Reviewer Role | Review Focus | Required Decision |
| --- | --- | --- |
| Project Manager | Schedule, staffing, scope, and release governance. | Approve or request changes. |
| Business Analyst/Product Owner | SRS alignment, acceptance criteria, business rules, and UAT readiness. | Approve or request changes. |
| Development Lead | Build readiness, unit/integration responsibility, environment feasibility, and defect turnaround. | Approve or request changes. |
| QA Lead | Testing completeness, risk acceptance, deliverables, and exit criteria. | Approve baseline. |

## 1.4. Approvals

| Approver | Approval Area | Status | Date |
| --- | --- | --- | --- |
| Project Sponsor / Instructor | Release test plan acceptance | Pending | Assumption: approval date not provided. |
| Project Manager | Schedule and resource commitment | Pending | Assumption: approval date not provided. |
| QA Lead | Test strategy and entry/exit criteria | Pending | Assumption: approval date not provided. |
| Development Lead | Technical feasibility and environment support | Pending | Assumption: approval date not provided. |

# 2. Introduction

## 2.1. Purpose

The purpose of this Master Test Plan is to define the complete quality assurance approach for SEAL Hackathon Management System version 1.0. The plan SHALL guide test preparation, execution, defect management, traceability, evidence collection, and release quality assessment.

The plan is written for enterprise execution. It identifies what SHALL be tested, why it SHALL be tested, how testing SHALL be performed, what evidence SHALL be produced, and what criteria SHALL control entry, suspension, resumption, and exit.

## 2.2. Scope

The testing scope is limited to the behavior documented in the supplied SRS. The system is described as a browser-based SPA consuming a Java 21 Spring Boot 3.2.5 REST backend with SQL Server persistence, JWT authentication, Google OAuth2 login, Gmail SMTP email delivery, and Server-Sent Events notifications.

Testing SHALL cover functional requirements, non-functional requirements, business rules, data integrity requirements, external interfaces, actor permissions, and the workflows implied by the SRS acceptance criteria.

## 2.3. References

SEAL_Hackathon_SRS_Completed.docx, version 1.0, located at C:\Source_Code\SWP\SRS_Work\SEAL_Hackathon_SRS_Completed.docx.

IEEE 829 style test documentation practices for Master Test Plan structure and test deliverables.

ISO/IEC/IEEE 29119 software testing concepts for risk-based planning, test design, execution, and reporting.

SRS-referenced backend implementation path: C:/Source_Code/SWP/SWP391-Project/backend.

SRS-referenced database schema path: C:/Source_Code/SWP/SWP391-Project/database.sql.

SRS-referenced OpenAPI metadata path: C:/Source_Code/SWP/SWP391-Project/backend/openapi.json.

## 2.4. Definitions

| Term / Acronym | Definition |
| --- | --- |
| API | Application Programming Interface exposed by the Spring Boot backend. |
| BR | Business Rule: domain constraint or computation that influences functional requirements. |
| DTO | Data Transfer Object used for request and response payloads. |
| ERD | Entity-Relationship Diagram showing persistent data entities and relationships. |
| FR | Functional Requirement: behavior the system shall provide. |
| Guest Judge | Temporary external evaluator account created by an admin or organizer. |
| JWT | JSON Web Token used as stateless bearer authentication. |
| MoSCoW | Prioritization method: Must, Should, Could, Won't. |
| NFR | Non-Functional Requirement: measurable quality requirement. |
| OTP | One-Time Password used for email verification and password reset. |
| Round | Competition stage within a hackathon event. |
| SRS | Software Requirements Specification. |
| SSE | Server-Sent Events, used for one-way real-time notifications. |
| Track | Competition category inside a hackathon event. |
| Entry Criteria | Measurable conditions that must be satisfied before a test phase or test cycle starts. |
| Exit Criteria | Measurable conditions that must be satisfied before test completion can be recommended. |
| Severity | Classification of defect impact on system behavior or business operation. |
| Priority | Classification of how urgently a defect should be fixed based on release risk and business need. |
| RTM | Requirement Traceability Matrix mapping requirements to scenarios, cases, risks, and execution evidence. |

# 3. Project Understanding

The QA model below is derived from the SRS business objectives, actors, workflows, modules, data model, integrations, and constraints. It is included to make the test basis explicit before strategy and scope decisions are applied.

## 3.1. Business Objectives

Support hackathon account onboarding, verification, approval, authentication, authorization, and profile management.

Support event setup and operation through lifecycle status, registration windows, team size rules, tracks, rounds, criteria, judges, mentors, prizes, dashboards, and exports.

Support participant collaboration through event registration, team creation, invitations, membership changes, finalization, submissions, and mentorship requests.

Support fair evaluation through judge assignment, conflict prevention, criteria-based scoring, score finalization, ranking, advancement, and prize assignment.

Support operational controls through notifications, audit logs, CSV exports, SQL Server persistence, and role-restricted administrative workflows.

## 3.2. Actors and User Classes

| User class | Characteristics | Frequency of use | Privilege | Key features for this class |
| --- | --- | --- | --- | --- |
| Visitor | Unauthenticated browser user viewing public event, track, prize, team, category, and ranking data. | Occasional | Public read-only | Browse events, view event details and rankings. |
| Participant | FPT/student participant with profile, event registration, team membership, and project submission responsibilities. | High during registration and rounds | Authenticated PARTICIPANT | Register, create/join teams, invite/respond, submit, request mentorship, notifications. |
| Team Leader | Participant who owns team workflow decisions. | High | Participant plus leader flag | Invite members, finalize team, submit project, request mentorship, transfer leadership. |
| Mentor | Advisor who supports teams via mentorship requests and may be assigned to tracks. | Medium | Authenticated MENTOR | View open requests, accept/resolve/reject requests, receive notifications. |
| Judge | Internal evaluator assigned to rounds/tracks; may mentor only where no conflict exists. | High during scoring | Authenticated JUDGE | View assigned submissions, score, update own scores, see rankings. |
| Guest Judge | Temporary external evaluator created by organizer/admin; cannot mentor. | Medium | Authenticated GUEST_JUDGE | View assigned submissions, score, update own scores. |
| Organizer | Event operator responsible for setup, judges, teams, exports, and event lifecycle. | High | Authenticated ORGANIZER | Manage own events, tracks, rounds, criteria, judges, mentors, exports, dashboard, disqualification. |
| Admin | System superuser responsible for users, audit, and cross-event operations. | Medium | Authenticated ADMIN | Approve/create/deactivate users, manage events, review audit logs, exports, full administration. |

## 3.3. Logical UI Workflows

The SRS states that final frontend wireframes were not supplied; therefore UI workflows SHALL be validated against logical screens inferred from implemented API workflows.

| Screen ID | Screen name | Purpose / key elements |
| --- | --- | --- |
| UI-01 | Login / OAuth / Password Reset | Username/password login, Google OAuth redirect, forgot/reset password OTP flow. |
| UI-02 | Registration and OTP Verification | Participant registration form, OTP input, verification status messages. |
| UI-03 | Public Event Catalog | Event list, event details by slug, tracks, prizes, teams, and public ranking. |
| UI-04 | Participant Profile | Profile fields, student ID, school, GitHub, avatar, change password. |
| UI-05 | Event Registration | Register button, eligibility status, registration window status. |
| UI-06 | Team Workspace | Create team, project name/description, members, finalize, leave/kick/transfer leadership. |
| UI-07 | Team Invitations | Invite by email, pending invitations, accept/decline, sent invitations, revoke. |
| UI-08 | Submission Workspace | Repository URL, demo URL, report URL, submission version, round window state. |
| UI-09 | Judge Scoring Console | Assigned submissions, criteria, score fields, comments, update/finalization state. |
| UI-10 | Mentorship Requests | Create request, open request queue, accept, resolve with answer, reject with reason. |
| UI-11 | Organizer/Admin Management | Events, tracks, rounds, criteria, judges, mentors, prizes, disqualification, exports. |
| UI-12 | Notifications and Dashboard | SSE notification feed, unread count, dashboard stats and criterion variance. |

## 3.4. External Interfaces and Dependencies

| System | Purpose of integration | Data exchanged / API contract |
| --- | --- | --- |
| Frontend SPA | User-facing UI consumes backend REST and SSE endpoints. | JSON request/response bodies, JWT bearer tokens, SSE events. |
| Microsoft SQL Server | Persistent data storage for accounts, events, teams, submissions, scores, notifications, and audit logs. | JDBC SQL Server driver; database HackathonDB; schema defined by database.sql. |
| Gmail SMTP | Send OTP, account approval, and email notifications. | SMTP over TLS, email address/subject/body. |
| Google OAuth2 | Authenticate via Google account and import profile data. | OAuth2 profile/email scope, redirect with issued JWT/refresh token. |
| SpringDoc OpenAPI | Expose machine-readable API documentation. | OpenAPI JSON under /v3/api-docs and Swagger UI. |

## 3.5. Assumptions and Dependencies from SRS

| ID | Type | Statement | Risk if false |
| --- | --- | --- | --- |
| A-01 | Assumption | Project/team metadata not present in backend should be filled by the team before submission. | Low |
| A-02 | Assumption | Frontend screen names are inferred from backend workflows because final wireframes were not supplied. | Medium |
| A-03 | Assumption | Production non-functional targets are university-project targets unless stakeholders specify stricter values. | Medium |
| D-01 | Dependency | SQL Server HackathonDB schema must exist and match database.sql/JPA entities. | High |
| D-02 | Dependency | SMTP email service must be available for OTP, approval, and notification email workflows. | Medium |
| D-03 | Dependency | Google OAuth2 client configuration must be valid for OAuth login. | Medium |
| D-04 | Dependency | Frontend must pass JWT bearer tokens or SSE token query parameters for authenticated workflows. | High |

# 4. Test Objectives

| ID | Objective | Measurable Outcome |
| --- | --- | --- |
| OBJ-01 | Verify SRS functional coverage | Every FR in the SRS SHALL map to at least one test scenario and at least one executable test case. |
| OBJ-02 | Verify business rule enforcement | Every SRS business rule SHALL be tested through positive, negative, role, boundary, or data-state coverage. |
| OBJ-03 | Verify role-based security | Public, authenticated, ADMIN, ORGANIZER, JUDGE, GUEST_JUDGE, MENTOR, PARTICIPANT, and leader-specific permissions SHALL be verified. |
| OBJ-04 | Verify core end-to-end hackathon flow | The system SHALL support registration, approval, event registration, team finalization, submission, judging, ranking, advancement, notification, and export workflows. |
| OBJ-05 | Verify data integrity | SQL Server constraints and service-layer validation SHALL protect identity, event registration, team membership, judge assignment, scoring, advancement, and prize consistency. |
| OBJ-06 | Verify NFRs | Performance, security, usability, reliability, maintainability, and portability targets stated in the SRS SHALL be measured or explicitly dispositioned. |
| OBJ-07 | Support release decision | The QA team SHALL provide evidence-based release recommendation against entry, exit, severity, risk, and residual defect criteria. |

These objectives prioritize risk and traceability because the SRS includes many cross-dependent workflows where a failure in account state, event status, team eligibility, or score finalization can invalidate later workflows.

# 5. Test Scope

## 5.1. Features to Be Tested

| Module | SRS FR IDs | Priority | Why Tested | Testing Objectives |
| --- | --- | --- | --- | --- |
| Authentication and Account Lifecycle | FR-AUTH-01, FR-AUTH-02, FR-AUTH-03, FR-AUTH-04, FR-AUTH-05, FR-AUTH-06, FR-AUTH-07 | High | This module SHALL receive elevated test depth because defects can block release-critical workflows or create fairness, access, or data integrity risk. | Verify registration, otp verification, login, token refresh, password reset, guest judge creation, and google oauth2 login. |
| User Profile and Administration | FR-USER-01, FR-USER-02, FR-USER-03, FR-USER-04, FR-USER-05, FR-USER-06 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify approval, administrative user creation, user listing, deactivation, profile updates, and password changes. |
| Hackathon Event Configuration | FR-EVENT-01, FR-EVENT-02, FR-EVENT-03, FR-EVENT-04, FR-EVENT-05, FR-EVENT-06 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify hackathon creation, public browsing, organizer views, updates, lifecycle status, and soft deletion. |
| Tracks, Rounds, and Criteria | FR-CONFIG-01, FR-CONFIG-02, FR-CONFIG-03, FR-CONFIG-04 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify track setup, mentor assignment, round setup, and scoring criteria management. |
| Event Registration | FR-REG-01 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify participant registration for published events inside the registration window. |
| Team Management | FR-TEAM-01, FR-TEAM-02, FR-TEAM-03, FR-TEAM-04, FR-TEAM-05, FR-TEAM-06 | High | This module SHALL receive elevated test depth because defects can block release-critical workflows or create fairness, access, or data integrity risk. | Verify team creation, retrieval, update, finalization, disqualification, and deletion of non-finalized teams. |
| Team Membership | FR-MEMBER-01, FR-MEMBER-02, FR-MEMBER-03 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify member addition/removal, kick/leave behavior, and leadership transfer. |
| Team Invitations | FR-INV-01, FR-INV-02, FR-INV-03 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify invitation creation, response, viewing, and revocation. |
| Submission Management | FR-SUB-01, FR-SUB-02 | High | This module SHALL receive elevated test depth because defects can block release-critical workflows or create fairness, access, or data integrity risk. | Verify submission and resubmission of repository, demo, and report urls with role restrictions. |
| Judge Assignment | FR-JUDGE-01 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify judge and guest judge assignment to rounds and tracks, including mentor conflict checks. |
| Scoring | FR-SCORE-01, FR-SCORE-02 | High | This module SHALL receive elevated test depth because defects can block release-critical workflows or create fairness, access, or data integrity risk. | Verify criterion score entry, update restrictions, and score finalization. |
| Ranking | FR-RANK-01 | High | This module SHALL receive elevated test depth because defects can block release-critical workflows or create fairness, access, or data integrity risk. | Verify weighted ranking from finalized scores, exclusion of disqualified teams, and track-based ranking. |
| Round Advancement | FR-ADV-01 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify advancing ranked teams between rounds and completing the event when no next round exists. |
| Prize Management | FR-PRIZE-01, FR-PRIZE-02 | Medium | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify prize crud and manual/automatic prize assignment. |
| Mentorship | FR-MENTOR-01, FR-MENTOR-02 | Medium | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify mentorship request creation, acceptance, resolution, rejection, and cancellation. |
| Notifications and SSE | FR-NOTIF-01, FR-NOTIF-02 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify notification listing, unread counts, mark-as-read operations, and sse push. |
| Dashboard Statistics | FR-DASH-01 | Medium | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify event statistics, days remaining, submissions received, open mentorship requests, and criterion variance. |
| CSV Export | FR-EXPORT-01 | Medium | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify ranking, anonymized scoring, team, and participant csv exports with audit action. |
| Audit Logging | FR-AUDIT-01 | High | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify audit recording and admin-only audit log review. |
| Category Customer Maintenance | FR-CAT-01 | Low | This module SHALL be tested because it is documented in the SRS as a functional feature and participates in one or more actor workflows, business rules, or data integrity paths. | Verify legacy categorycustomer crud with public read and admin write access. |

## 5.2. Cross-Cutting Quality Requirements to Be Tested

| NFR ID | Attribute | Scale | Target | Minimum |
| --- | --- | --- | --- | --- |
| NFR-PERF-01 | Performance | API response time for normal JSON endpoints | p95 <= 2 seconds | p95 <= 5 seconds |
| NFR-SEC-01 | Security | Unauthorized access attempts to protected endpoints | 100% protected endpoints require valid JWT and proper role. | No protected business endpoint is accessible without authentication or required role. |
| NFR-USE-01 | Usability | Completion rate for core participant workflow | >= 90% first-time users complete without assistance within 15 minutes. | >= 75% complete without assistance within 25 minutes. |
| NFR-REL-01 | Reliability and availability | Successful notification delivery or durable persistence | >= 99% notifications persisted; retry attempts recover transient delivery failures within 3 attempts. | Notifications are persisted even when SSE recipient is offline. |
| NFR-MAINT-01 | Maintainability | Requirement-to-code traceability coverage | 100% high-priority FRs map to source classes and at least one endpoint or workflow. | All implemented public backend features appear in Section 4 or Appendix C. |
| NFR-PORT-01 | Portability | Environment setup reproducibility | Setup succeeds on Windows developer machine and one CI/Linux-equivalent environment with externalized secrets. | Setup succeeds on Windows developer machine with Java 21 and SQL Server. |

## 5.3. Features Not to Be Tested

| Excluded Feature / Area | Justification |
| --- | --- |
| Payments and ticketing | Out of scope in SRS v1.0; no backend module implements payment, ticketing, or financial settlement. |
| Venue check-in hardware and physical logistics | Out of scope in SRS v1.0; SRS states no printers, scanners, sensors, payment terminals, or hardware devices are integrated. |
| Native mobile applications | Out of scope in SRS v1.0; SRS describes REST/JSON endpoints and a browser-based SPA only. |
| Binary artifact upload/storage | Out of scope in SRS v1.0; submissions store repository, demo, and report URLs rather than uploaded files. |
| Chat, video conferencing, or real-time collaboration beyond SSE notifications | Out of scope in SRS v1.0; SRS limits real-time behavior to one-way Server-Sent Events notifications. |
| Complete legal data-erasure or retention lifecycle | Out of scope in SRS v1.0; SRS states event soft delete and user deactivation exist, but no full compliance lifecycle is implemented. |
| Pixel-perfect final UI wireframes | Assumption: final frontend wireframes were not supplied. QA SHALL validate logical workflows and usability targets, not visual compliance to unavailable wireframes. |
| Production hosting, domain, certificate, and capacity infrastructure | Assumption: production hosting and sizing are not specified in the SRS. QA SHALL test stated environment constraints and NFR targets only. |

# 6. Test Strategy

The QA strategy SHALL be risk-based, requirement-traceable, API-centered, and workflow-driven. The SRS defines a backend-heavy system with multiple roles, time windows, lifecycle states, and business constraints. Testing shall therefore emphasize state transitions, role permissions, data integrity, and cross-module workflow correctness.

Planning decision: API and integration testing SHALL receive high automation priority because the SRS identifies REST endpoints, JSON contracts, SQL Server persistence, and backend service workflows as the stable behavioral interface. UI testing SHALL validate complete workflows and usability once the SPA screens are available.

## 6.1. Risk-Based Testing Approach

| Risk factor | Application to SEAL Hackathon | Planning decision |
| --- | --- | --- |
| Business impact | Account, team, submission, scoring, ranking, and advancement defects can block event execution or compromise fairness. | These areas SHALL be tested first and included in every release regression cycle. |
| Technical complexity | JWT/OAuth2, SMTP, SSE, SQL uniqueness, status transitions, score calculations, and role checks create integration risk. | Integration and API tests SHALL combine role, data-state, and side-effect assertions. |
| Probability of defect | Duplicate checks, time windows, ownership rules, and finalization/frozen states are common defect sources. | Negative and boundary tests SHALL be mandatory for linked business rules. |
| Detectability | Ranking and scoring defects may not be obvious from UI display alone. | Database and calculation oracle checks SHALL be used for ranking/scoring. |

## 6.2. Testing Types

Each testing type below includes purpose, scope, approach, entry criteria, exit criteria, tools, and deliverables. Tool choices are planning assumptions where the SRS does not prescribe a toolchain.

### 6.2.1. Functional Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Validate that every functional requirement and acceptance criterion in the SRS behaves as specified. |
| Scope | All 53 FRs, all 23 business rules, role-specific workflows, and SRS-defined actor paths. |
| Approach | Design one positive scenario per FR, add negative and alternate-flow tests for each linked business rule, and execute API plus UI workflow coverage where screens exist. |
| Entry Criteria | Approved SRS baseline, deployed build, seeded roles, accessible API documentation, and test data for event/team/scoring states. |
| Exit Criteria | 100% FRs executed; 100% high-priority FRs passed or formally risk accepted; no open Severity 1 or Severity 2 defect. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: Test management tool, Postman/Newman or REST Assured, Playwright or equivalent browser automation, SQL Server query tool. |
| Deliverables | Functional scenarios, test cases, execution results, defect reports, and updated RTM. |

### 6.2.2. Integration Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Verify interactions across controllers, services, repositories, SQL Server, SMTP, OAuth2, SSE, and frontend consumers. |
| Scope | REST-to-service-to-database flows; email OTP/approval/notification paths; Google OAuth2 redirect/token issuance; SSE notification delivery. |
| Approach | Execute service integration tests with real SQL Server schema where possible; use controlled test accounts or stubs for Gmail SMTP and Google OAuth2; verify persistence and side effects. |
| Entry Criteria | Stable API build, schema deployed, integration configuration available, and external service test credentials or stubs approved. |
| Exit Criteria | All high-risk integrations pass; failures are classified with workaround or release impact; integration logs retained. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: Spring Boot Test, REST Assured/Postman, SQL Server tooling, SMTP test mailbox or mock server, browser EventSource client. |
| Deliverables | Integration test suite, service logs, database evidence, provider/stub configuration notes. |

### 6.2.3. System Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Validate the complete system behavior against SRS workflows from the user's perspective. |
| Scope | End-to-end flows for visitor browsing, participant onboarding, team formation, submission, judge scoring, organizer advancement, notifications, exports, and audit. |
| Approach | Execute controlled scenario threads across multiple roles and event states using production-like configuration where available. |
| Entry Criteria | Integrated build deployed to system test environment, all critical services available, and smoke test passed. |
| Exit Criteria | End-to-end release-critical scenarios pass; remaining defects are within exit thresholds and risk accepted. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: Browser automation/manual execution, API client, SQL Server verification queries, test management dashboard. |
| Deliverables | System test evidence, scenario logs, screenshots where applicable, defect metrics, exit recommendation. |

### 6.2.4. API Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Verify REST, JSON validation, status codes, authorization, payload schemas, and documented endpoint behavior. |
| Scope | /api/v1/* endpoints, public event/ranking reads, protected workflows, CSV export endpoints, and notification stream behavior. |
| Approach | Build API collections by requirement ID; test success, validation, duplicate, unauthorized, forbidden, not found, conflict, and lifecycle-condition responses. |
| Entry Criteria | Backend build running, OpenAPI metadata available as cited by SRS, seeded data and tokens available. |
| Exit Criteria | All high and medium API tests pass or have approved defect disposition; response contracts are stable for UI consumption. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: Postman/Newman, REST Assured, Spring MockMvc where implemented, JSON schema assertions. |
| Deliverables | API collection, automated run reports, request/response evidence, contract issues. |

### 6.2.5. Regression Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Ensure existing SRS behavior remains stable after code changes, configuration changes, or defect fixes. |
| Scope | All high-priority FRs, all security/role checks, all business rules, and representative medium/low workflows. |
| Approach | Maintain smoke, sprint, release, and full regression packs. Prioritize automated API regression and retain manual checks for OAuth2, email, SSE, usability, and exploratory workflows. |
| Entry Criteria | Change build deployed, impacted requirements identified, and previous baseline results available. |
| Exit Criteria | Regression pack meets pass thresholds; no reopened critical defect; impacted RTM rows updated. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: CI runner assumption, Newman/REST Assured, Playwright, SQL scripts, defect tracker. |
| Deliverables | Regression run report, failed test analysis, updated automation backlog. |

### 6.2.6. Smoke Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Determine whether a deployed build is stable enough for deeper testing. |
| Scope | Application startup, health of API, login, public event browse, admin token, database connectivity, and one representative protected endpoint. |
| Approach | Execute a small mandatory suite after each deployment before assigning the build to QA. |
| Entry Criteria | Build deployed and environment URL communicated. |
| Exit Criteria | All smoke checks pass; any failure suspends deeper execution for that build. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: API smoke collection, browser sanity check, SQL Server connection check. |
| Deliverables | Smoke result record and build acceptance/rejection note. |

### 6.2.7. Sanity Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Verify a specific fix or changed area is coherent before targeted regression proceeds. |
| Scope | Defect fixes, requirement changes, configuration updates, and impacted adjacent workflows. |
| Approach | Execute the reported failing path, one positive adjacent path, one negative adjacent path, and any linked business rule checks. |
| Entry Criteria | Fix deployed with defect ID and changed component identified. |
| Exit Criteria | Fix is verified or reopened; impacted regression tests are identified. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: API client, browser, SQL verification queries, defect tracker. |
| Deliverables | Retest result, reopened defect evidence if needed, impacted test list. |

### 6.2.8. Security Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Verify authentication, authorization, token handling, data protection, and role restrictions documented in the SRS. |
| Scope | JWT bearer authentication, OAuth2 login behavior, BCrypt password workflows, method-level role authorization, export access, audit review, SSE token query behavior, and PII exposure. |
| Approach | Execute role matrix tests for all actors, unauthorized/forbidden tests for protected endpoints, token expiry/refresh checks, and baseline vulnerability scans against the test environment. |
| Entry Criteria | Security configuration deployed, test users for all roles available, and legal approval for scanning the test environment obtained. |
| Exit Criteria | No protected business endpoint is accessible without valid authentication/role; no open Severity 1 or Severity 2 security defect. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: REST Assured/Postman, OWASP ZAP baseline, dependency scanner assumption, SQL review queries. |
| Deliverables | Security test report, role matrix, scan summary, defect records. |

### 6.2.9. Performance Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Measure response time against SRS performance targets. |
| Scope | Representative auth, event, team, submission, and scoring workflows under 100 concurrent users. |
| Approach | Run load tests with realistic role distribution and seeded data; measure p95 latency, error rate, database saturation, and notification side effects. |
| Entry Criteria | Performance-like environment available, stable dataset seeded, monitoring enabled, and test run window approved. |
| Exit Criteria | Target p95 <= 2 seconds or minimum p95 <= 5 seconds is achieved; bottlenecks are documented and risk accepted if unresolved. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: JMeter or k6, API load scripts, database/server monitoring. |
| Deliverables | Load test plan, raw results, summary report, tuning recommendations. |

### 6.2.10. Database Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Verify schema integrity, persistence, uniqueness, foreign keys, lifecycle state changes, and data side effects. |
| Scope | Entities in the SRS data dictionary, including _user, event_registration, team, team_member, submission, score, notification, audit_log, prize, and related join/advancement tables. |
| Approach | Validate database state after API workflows; test uniqueness and FK constraints; compare service validation against database constraints; verify soft delete/deactivation semantics. |
| Entry Criteria | HackathonDB schema deployed from SRS-referenced schema and resettable test data available. |
| Exit Criteria | No data corruption, orphan records, duplicate violations, or incorrect state transitions remain open in release-critical flows. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: SQL Server Management Studio or sqlcmd, database seed scripts, API execution suite. |
| Deliverables | Database verification scripts, data evidence, integrity defect reports. |

### 6.2.11. Compatibility Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Verify supported client and runtime combinations do not block SRS workflows. |
| Scope | Browser-based SPA access, EventSource SSE behavior, REST/JSON, Java 21 backend, SQL Server connectivity, and Windows developer setup minimum. |
| Approach | Execute core smoke and participant/judge/organizer workflows across agreed browsers and runtime environments. |
| Entry Criteria | Assumption: target browser and OS matrix approved because SRS does not specify exact browser versions. |
| Exit Criteria | Supported matrix executes critical workflows without browser-specific blocker defects. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: Playwright browser matrix, manual browser checks, environment setup checklist. |
| Deliverables | Compatibility matrix and browser-specific defect list. |

### 6.2.12. Usability Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Measure the SRS usability target for the core participant workflow. |
| Scope | Register, verify, register event, create/finalize team, and submit project. |
| Approach | Conduct moderated or observed first-time user sessions using logical UI screens once frontend is available; measure completion rate and completion time. |
| Entry Criteria | Frontend workflow available, test participants identified, task script approved, and data reset prepared. |
| Exit Criteria | Target >= 90% within 15 minutes or minimum >= 75% within 25 minutes is measured and reported. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: Observation checklist, screen recording assumption, timer, feedback form. |
| Deliverables | Usability findings, completion metrics, improvement backlog. |

### 6.2.13. Accessibility Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Reduce access barriers in the browser-based SPA workflows implied by the SRS. |
| Scope | Authentication, registration, profile, team, submission, scoring, notifications, dashboard, and admin/organizer screens when implemented. |
| Approach | Assumption: because the SRS does not state a WCAG target, use WCAG 2.2 AA as an enterprise benchmark pending stakeholder confirmation; verify keyboard navigation, labels, focus order, contrast, and error messaging. |
| Entry Criteria | UI build available and target accessibility benchmark approved. |
| Exit Criteria | No blocker accessibility defect prevents completion of core workflows by keyboard or screen-reader users. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: axe DevTools or equivalent, Playwright accessibility checks, keyboard-only review, screen-reader spot checks. |
| Deliverables | Accessibility audit report and defect backlog. |

### 6.2.14. Negative Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Prove the system rejects invalid, unauthorized, duplicate, out-of-window, and conflicting operations. |
| Scope | All business rules and high-risk FRs, including OTP expiry, duplicate identity, invalid event transitions, team limits, invitation eligibility, score bounds, finalized/frozen scores, and prize uniqueness. |
| Approach | Design invalid data, wrong role, wrong state, duplicate, boundary, expired, and conflict cases for every SRS business rule. |
| Entry Criteria | Validation rules identified and seed data prepared for invalid states. |
| Exit Criteria | Invalid requests fail with appropriate HTTP status/error handling and without corrupting persisted data. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: API client, browser, SQL verification queries, automated negative test suite. |
| Deliverables | Negative test matrix, defect reports, validation evidence. |

### 6.2.15. Boundary Testing

| Planning Element | Definition |
| --- | --- |
| Purpose | Verify minimum, maximum, zero, expiry, time-window, and scoring boundaries. |
| Scope | Passwords >= 6 characters, OTP six digits and five-minute expiry, team min/max, registration windows, event/round times, criterion weights <= 100, score 0..max_score, advancement slots, CSV output boundaries. |
| Approach | Test at min, max, just below, just above, before window, inside window, after window, and duplicate boundary states. |
| Entry Criteria | Boundary values identified from SRS business rules, data dictionary, and NFR targets. |
| Exit Criteria | All high-risk boundary defects resolved or risk accepted; no boundary error permits invalid business state. |
| Tools | Assumption: final enterprise toolchain is not specified in the SRS. Recommended tools: API automation, SQL seed scripts, time-control test data, performance scripts for NFR boundaries. |
| Deliverables | Boundary value matrix and execution evidence. |

# 7. Test Levels

| Level | Primary Responsibility | Scope | Tools | Deliverables | Planning Rationale |
| --- | --- | --- | --- | --- | --- |
| Unit Testing | Developers | Controller validation, service business rules, utility methods, repository methods where applicable. | JUnit 5, Mockito, Spring Boot Test assumption. | Unit test suite, coverage report, build evidence. | Unit tests SHALL complete before a build is promoted to QA. |
| Integration Testing | Developers with QA support | Controller-service-repository, SQL Server, SMTP/OAuth2/SSE integration, audit/notification side effects. | Spring Boot Test, REST Assured/Postman, SQL Server tools. | Integration results, logs, data evidence. | High-risk integrations SHALL pass before system test begins. |
| System Testing | QA team | End-to-end SRS workflows across roles, modules, data states, and NFR smoke checks. | API automation, browser checks, database verification. | Execution reports, defects, RTM updates. | System testing SHALL produce the release quality evidence. |
| User Acceptance Testing | BA/Product Owner, selected user representatives, QA facilitation | Business workflow acceptance for participants, team leaders, judges, mentors, organizers, and admins. | UAT scripts, observation notes, sign-off checklist. | UAT sign-off, open issue log, business risk acceptance. | UAT SHALL not replace QA system testing; it confirms business acceptance. |

# 8. Test Environment

The test environment SHALL be production-like for components explicitly defined in the SRS and controlled through documented assumptions where the SRS is silent.

| Area | SRS-Based Configuration | QA Control / Assumption |
| --- | --- | --- |
| Frontend | Browser-based SPA; local CORS origins configured as http://localhost:5173 and http://localhost:5174. | Frontend technology beyond SPA is not specified in the SRS. Assumption: final browser test URLs will be supplied by the team. |
| Backend | Java 21, Spring Boot 3.2.5, Spring Web, Spring Security, Spring Data JPA, Spring Validation, Spring Mail, Spring Retry, OAuth2 Client, SpringDoc OpenAPI. | Build shall run with test-safe externalized secrets. |
| Database | Microsoft SQL Server; JDBC URL configured for localhost:1433 and HackathonDB; Hibernate ddl-auto=none. | Schema shall match SRS-referenced database.sql/JPA entities before QA execution. |
| Browser | Browser-based SPA with EventSource for SSE. | Assumption: latest stable Chrome and Edge are mandatory; Firefox compatibility shall be tested if approved in the browser matrix. |
| Operating System | SRS minimum portability target states Windows developer machine with Java 21 and SQL Server. | Assumption: one CI/Linux-equivalent setup shall be attempted for desired portability target. |
| Network | REST HTTP(S), Authorization Bearer JWT, SSE token query parameter, SMTP TLS 587, SQL Server connection. | Assumption: production shall use HTTPS/TLS as stated by SRS assumption. |
| Third-party Services | Gmail SMTP and Google OAuth2 profile/email scope. | QA shall use sandbox/test credentials or approved stubs; production credentials SHALL NOT be used. |
| Email | OTP, approval, and notification email workflows via Gmail SMTP. | Test mailbox shall be isolated and monitored; email timing shall be validated without exposing real PII. |
| Storage | SQL Server persistence; submissions store repository/demo/report URLs, not binary files. | No binary upload storage testing is planned because SRS excludes it. |
| Environment Configuration | JWT, SMTP, OAuth, database connection, CORS origins, and application properties. | Assumption: configuration management owner shall provide documented values for QA and prevent secret leakage. |

## 8.1. Environment Readiness Checklist

Backend starts successfully on Java 21 and exposes OpenAPI metadata.

HackathonDB exists, schema is current, and data reset procedure is available.

All role-based seed users can be created or loaded: ADMIN, ORGANIZER, JUDGE, GUEST_JUDGE, MENTOR, PARTICIPANT, and team leader.

SMTP test mailbox can receive OTP, approval, and notification emails or approved mail stub is enabled.

Google OAuth2 test configuration is available or OAuth behavior is isolated for manual/provider verification.

Frontend SPA can reach backend from configured CORS origin and display logical workflows.

SSE stream can be opened with an authenticated token query parameter.

Logs are available for backend, database, email attempts, and test automation runs.

# 9. Test Data Management

Test data SHALL be synthetic, resettable, traceable to scenarios, and separated from production data. Real student, judge, or organizer personal data SHALL NOT be used.

| Area | Plan | Control |
| --- | --- | --- |
| Test Data Sources | Synthetic user accounts, SQL seed scripts, API-created domain records, controlled test mailbox, OAuth test profile, CSV export fixtures. | No production PII SHALL be copied into QA environments. |
| Data Preparation | Seed users by role and state; create events in DRAFT/PUBLISHED/IN_PROGRESS/COMPLETED/CANCELLED; seed tracks, rounds, criteria, teams, submissions, scores, notifications, prizes, audit logs. | Data states SHALL map to SRS business rules and scenario IDs. |
| Data Refresh | Reset HackathonDB before formal cycles; retain snapshots for defect reproduction; clear transient tokens and notification state where required. | A failed data refresh SHALL suspend execution for dependent tests. |
| Privacy | Emails, phone, student ID, GitHub URL, category customer data, and export content are treated as PII. | Only synthetic values SHALL be used and shared in reports. |
| Masking | If any non-synthetic dataset is approved, email, phone, student ID, name, and identifiers SHALL be masked before use. | Assumption: no production dataset is currently approved by the SRS. |
| Synthetic Data | Use deterministic names and identifiers such as participant01@example.test, team-min, team-max, track-ai, round-1, score-boundary. | Synthetic data SHALL cover valid and invalid combinations. |

## 9.1. Minimum Seed Data Matrix

| Dataset | Required States | Primary Coverage |
| --- | --- | --- |
| Users | Verified/approved participant, unverified participant, unapproved participant, admin, organizer, judge, guest judge, mentor, inactive user. | Auth, user admin, role security, profile, invitation, scoring, mentorship. |
| Events | DRAFT, PUBLISHED with open registration, PUBLISHED closed registration, IN_PROGRESS, COMPLETED, CANCELLED. | Event lifecycle, registration window, public browse, status restrictions. |
| Teams | No team, one-member team, min-size team, max-size team, finalized team, disqualified team, non-finalized deletable team. | Team rules, submission eligibility, disqualification, member constraints. |
| Scoring | Criteria total <= 100, criteria total > 100, score 0, score max, score above max, finalized scores, advanced round. | Criteria, score, ranking, advancement, negative and boundary testing. |
| Notifications | Unread, read, offline recipient, online SSE recipient. | Notification API and SSE delivery behavior. |
| Exports | Ranked teams, anonymized scores, teams, participants with synthetic PII. | CSV structure, permissions, BOM, audit action. |

# 10. Entry Criteria

| ID | Criterion | Measurable Acceptance |
| --- | --- | --- |
| EC-01 | SRS baseline | SRS version 1.0 is available and accepted as the test basis. |
| EC-02 | Requirement traceability | 100% of SRS FRs and NFRs are represented in the RTM with scenario IDs. |
| EC-03 | Build availability | Deployable backend build is provided with build number, commit reference assumption, and release notes. |
| EC-04 | Environment readiness | Backend, SQL Server, frontend SPA, SMTP/OAuth test configuration or approved stubs, and logs are available. |
| EC-05 | Smoke pass | Mandatory smoke suite passes with no blocker before system test execution starts. |
| EC-06 | Test data readiness | Seed data for all roles, event states, team states, scoring states, and negative cases is loaded or creatable. |
| EC-07 | Defect workflow | Defect tracker, severity/priority definitions, owners, and triage cadence are agreed. |
| EC-08 | Tool readiness | API, UI, database, performance, and security testing tools are installed and configured. |

# 11. Exit Criteria

| ID | Criterion | Measurable Acceptance |
| --- | --- | --- |
| XC-01 | Execution completion | 100% of planned high-priority and risk-critical test cases executed; >= 95% of planned total cases executed or formally deferred. |
| XC-02 | Requirement coverage | 100% of SRS FRs/NFRs have pass/fail/blocked status and evidence in the RTM. |
| XC-03 | Defect threshold | 0 open Severity 1; 0 open Severity 2 unless explicitly approved by release authority; Severity 3 defects have workaround or accepted residual risk. |
| XC-04 | Regression stability | Release regression pass rate >= 95%; no critical reopened defect after final regression. |
| XC-05 | NFR disposition | Performance, security, reliability, usability, maintainability, and portability NFRs measured or documented with approved risk disposition. |
| XC-06 | Test summary | Test Summary Report completed with metrics, defect trends, residual risks, and release recommendation. |
| XC-07 | Stakeholder sign-off | QA Lead, PM, BA/Product Owner, and Development Lead approve exit or record exceptions. |

# 12. Suspension and Resumption Criteria

| Type | Criteria | Required Action |
| --- | --- | --- |
| Suspension | Build fails smoke test, backend unavailable, database unavailable, login/token workflow unavailable, test data corrupted, environment misconfigured, or more than 30% of planned tests blocked by a common defect. | QA Lead suspends affected cycle, records reason, and returns build/environment to owner. |
| Suspension | A Severity 1 defect prevents execution of release-critical workflows such as login, event setup, team creation, submission, scoring, or ranking. | Testing continues only on unaffected areas if value remains; otherwise cycle pauses. |
| Resumption | Blocking defect fixed and sanity tested, environment restored, data reset completed, and smoke suite passes. | QA Lead resumes execution and identifies regression impact. |
| Resumption | External service issue has approved stub/workaround and affected tests are marked with limitation. | Execution resumes with explicit assumption and risk note. |

# 13. Defect Management

## 13.1. Workflow

| Status | Meaning | Owner |
| --- | --- | --- |
| New | Defect logged by tester with evidence and requirement/test reference. | QA |
| Triaged | Defect severity, priority, owner, and target release determined. | QA Lead, PM, Dev Lead |
| Assigned | Defect assigned to developer or component owner. | Dev Lead |
| In Progress | Fix is under development. | Developer |
| Ready for QA | Fix deployed with notes and affected build. | Developer |
| Retest | QA validates original failure and impacted regression checks. | QA |
| Reopened | Fix failed or created unacceptable regression. | QA |
| Deferred | Accepted for later release with risk owner approval. | PM/PO |
| Rejected / Duplicate | Not a defect, already reported, or outside SRS scope. | Triage team |
| Closed | Fix verified or final disposition approved. | QA Lead |

## 13.2. Severity and Priority

| Severity | Definition | Example |
| --- | --- | --- |
| S1 Critical | System unavailable, security bypass, data corruption, or release-critical workflow cannot proceed. | Login blocked for approved users; protected endpoint accessible without role; scoring/ranking corrupts results. |
| S2 High | Major SRS feature fails with no practical workaround or high business risk. | Team finalization rejects valid min-size team; score finalization fails; export exposes unauthorized data. |
| S3 Medium | Feature defect with workaround or limited scope. | Dashboard count incorrect for non-release metric; invitation list display issue with API workaround. |
| S4 Low | Cosmetic, minor usability, wording, or low-risk issue. | Non-blocking label issue or minor sorting inconsistency outside acceptance criteria. |

| Priority | Definition | Typical Use |
| --- | --- | --- |
| P1 Immediate | Must be fixed before testing/release can continue. | S1 or release-blocking S2. |
| P2 High | Target current sprint/release. | High-priority FR failure or high-risk business rule. |
| P3 Normal | Fix when scheduled; workaround acceptable. | Medium issue with manageable impact. |
| P4 Low | Backlog candidate. | Cosmetic or low-risk issue. |

## 13.3. Bug Report Fields

Defect ID, title, reporter, date/time, environment, build/version, requirement ID, test case ID, module, role, preconditions, steps to reproduce, expected result, actual result, severity, priority, attachments/evidence, logs, API request/response, database evidence where applicable, reproducibility, owner, status, fix version, retest result, regression impact, closure notes.

# 14. Configuration Management

| Area | Plan |
| --- | --- |
| Version Control | Project source and test artifacts SHALL be versioned. Assumption: repository branching model is not specified in SRS; QA shall record build identifier, commit reference if available, and test artifact version. |
| Build Management | Every QA cycle SHALL reference a unique backend/frontend build and deployment timestamp. Builds failing smoke SHALL not enter full execution. |
| Environment Management | Database schema, application properties, secrets, CORS origins, SMTP/OAuth test configuration, and seed data SHALL be controlled and reproducible. |
| Test Artifact Management | Master Test Plan, RTM, test cases, data scripts, automation suites, reports, and evidence SHALL be stored with version and approval status. |
| Change Control | Any SRS change SHALL trigger impact analysis across FRs, BRs, endpoints, entities, tests, risks, and regression pack scope. |

# 15. Risk Analysis

Risk level is determined by business impact, technical complexity, probability of defect, and detectability. High and critical risks SHALL receive earlier execution, deeper negative/boundary coverage, and stronger regression protection.

| Module | Business Risk | Technical Risk | Probability | Impact | Risk Level | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Authentication and Account Lifecycle | Unauthorized or incorrect access blocks all protected workflows and may expose account data. | JWT, refresh token, OTP expiry, BCrypt, OAuth2, approval/verification state, and SMTP dependencies. | High | High | Critical | Automate role/auth API tests; test verified/unverified/approved/unapproved states; validate token refresh and OTP boundaries. | Suspend release if approved login or protected endpoint security fails. |
| User Profile and Administration | Incorrect approval/deactivation/profile handling can block users or allow stale accounts. | Role authorization, audit side effects, uniqueness, and finalized-team profile restrictions. | Medium | High | High | Test ADMIN-only actions, deactivation login effects, unique identity constraints, and audit logging. | Restrict admin release functions until fixed or apply manual admin control. |
| Hackathon Event Configuration | Invalid event lifecycle can open registration/scoring at wrong times. | State transition enforcement, time windows, slug uniqueness, soft delete rules, and notifications. | High | High | High | Run state-transition and date-boundary tests; verify owner/admin authorization. | Freeze affected event lifecycle operation and use manual database rollback only with approval. |
| Tracks, Rounds, and Criteria | Incorrect tracks/rounds/criteria can invalidate scoring and advancement. | Criterion weight <= 100, no criteria edit after scoring, mentor conflict and round setup. | High | High | High | Test criteria weight boundaries, scoring-start lock, round times, and mentor assignment constraints. | Block scoring cycle until configuration defects resolved. |
| Event Registration | Ineligible participants may enter or eligible users may be blocked. | PUBLISHED status, registration window, verified/approved/profile-complete checks, duplicate registration. | High | High | High | Execute eligibility matrix across user state, event status, and time window. | Pause registration opening and correct eligibility defect. |
| Team Management | Team composition defects can invalidate competition eligibility. | One-team-per-event, min/max size, finalization, disqualification, delete side effects. | High | High | Critical | Create min/max/full/finalized/disqualified data states; test all team status transitions. | Manual competition roster review and block submissions until corrected. |
| Team Membership | Member changes can break team eligibility or leadership. | Registration phase constraints, finalized-team min size, leader leave/transfer rules. | Medium | High | High | Test add/remove/kick/leave/transfer with leader/non-leader roles and team size boundaries. | Freeze roster changes for affected event. |
| Team Invitations | Invitation defects can bypass one-team rule or block team formation. | Duplicate invitations, invitee eligibility, cancellation of other pending invites, notifications. | Medium | High | High | Test invite/respond/revoke against team capacity, registration window, and account state. | Disable invitation path and use direct admin-controlled membership only if approved. |
| Submission Management | Submission failure prevents teams from competing. | Round window timing, leader-only access, finalized/non-disqualified/min-size constraints, version increment. | High | High | Critical | Test submission at before/inside/after window, role restrictions, update/version behavior. | Extend round window only through approved event operations after defect fix. |
| Judge Assignment | Wrong judge assignment can create unfair scoring or conflict of interest. | Round/track assignment, all-track vs specific-track, mentor conflict, guest judge role. | Medium | High | High | Test assignment matrix and conflict prevention against track_mentor data. | Manual assignment review before scoring starts. |
| Scoring | Invalid scores directly compromise rankings and prizes. | Score 0..max, criterion mapping, owner updates, finalization/frozen/advanced restrictions. | High | High | Critical | Use calculation oracles, boundary scores, finalized and advanced states. | Hold score finalization/ranking until corrected; preserve audit evidence. |
| Ranking | Ranking defects compromise competition fairness. | Weighted averages, per-judge averaging, two-decimal rounding, track rank, finalized-only, exclusion of disqualified teams. | Medium | High | Critical | Use independent expected-result spreadsheet/script and database verification. | Publish no rankings until calculation variance resolved. |
| Round Advancement | Advancement defects send wrong teams to next round or prematurely complete event. | Round end check, advancement slots, duplicate prevention, next-round/no-next-round behavior. | Medium | High | High | Test ranked/non-ranked/disqualified/duplicate/slot-boundary scenarios. | Manual advancement review and rollback plan before next round starts. |
| Prize Management | Prize assignment defects create incorrect awards. | Unique rank per event/track, track match, one prize per team, auto assignment order. | Medium | Medium | Medium | Test unique rank and auto-assign from known rankings. | Manual award review before publication. |
| Mentorship | Mentorship defects reduce team support but do not usually block core competition. | Request status workflow, assigned mentor authority, cancellation roles, notifications. | Medium | Medium | Medium | Test OPEN/IN_PROGRESS/RESOLVED/REJECTED/CANCELLED state transitions. | Use manual organizer communication if mentorship workflow unavailable. |
| Notifications and SSE | Missed notifications can hide important status changes. | Persistence, ownership, unread count, mark read, SSE online/offline delivery. | Medium | High | High | Verify persisted notification even when offline and SSE delivery when online. | Use email/manual communication for affected release events. |
| Dashboard Statistics | Incorrect dashboard metrics can mislead organizers. | Aggregate counts, days remaining, finalized-score variance. | Medium | Medium | Medium | Compare dashboard outputs against SQL fixtures. | Use exports/SQL reports until dashboard fixed. |
| CSV Export | Incorrect or unauthorized CSV exports can leak PII or misreport results. | ADMIN/ORGANIZER access, UTF-8 BOM, ranking/anonymized/team/participant content, audit log. | Medium | High | High | Role-test exports, inspect CSV structure/content, verify audit action. | Disable export endpoint until access/content defect fixed. |
| Audit Logging | Missing audit evidence weakens investigation and accountability. | Significant actions, ADMIN-only review, ordering, entity/user details. | Medium | High | High | Verify audit creation for admin/workflow operations and access restrictions. | Require manual action log until audit restored. |
| Category Customer Maintenance | Legacy module defects have limited hackathon business impact but can affect exposed CRUD/API quality. | Unique code, DTO validation, public read/ADMIN write, absence from database.sql issue. | Low | Medium | Low | Test CRUD if retained in release; confirm scope decision for v1.0. | Defer or disable module if stakeholders confirm not required. |

# 16. Resource Plan

| Role | Estimated Count | Responsibilities | Engagement |
| --- | --- | --- | --- |
| QA Lead / Test Manager | 1 | Owns Master Test Plan, risk-based strategy, triage, reporting, exit recommendation, stakeholder communication. | Full cycle |
| QA Engineer - Functional/API | 2 | Design and execute FR/API tests, negative/boundary tests, database verification, defect logging. | Full cycle |
| Automation Engineer | 1 | Build API/UI regression suite, CI integration assumption, data setup utilities, automation reporting. | Preparation through regression |
| Performance/Security Tester | 0.5-1 | Execute NFR-PERF and NFR-SEC tests, role matrix, baseline scan, performance report. | Targeted cycles |
| Developers | As assigned | Own unit tests, integration fixes, defect resolution, technical support, testability hooks. | Throughout |
| Business Analyst / Product Owner | 1 | Clarify SRS interpretation, approve RTM, support UAT, accept residual business risk. | Planning and UAT |
| Project Manager | 1 | Schedule, resources, risk decisions, change control, release governance. | Throughout |
| Database/DevOps Support | Assumption: shared | Maintain SQL Server schema, data refresh, environment configuration, logs, credentials. | Environment setup and issue resolution |

# 17. Test Estimation

| Estimate Item | Estimate | Rationale |
| --- | --- | --- |
| Functional requirements | 53 | One primary scenario per FR; high-risk FRs receive positive, negative, role, boundary, and data-state cases. |
| Business-rule cross-check scenarios | 23 | One scenario per SRS business rule with links back to affected FRs. |
| Non-functional requirements | 6 | Performance, security, usability, reliability, maintainability, and portability scenarios. |
| Additional cross-cutting scenarios | 20 | Smoke, regression, compatibility, accessibility, data refresh, and end-to-end workflow scenarios. |
| Estimated total scenarios | 102 | Scenario count is risk-adjusted and shall be refined after test case design review. |
| Estimated functional test cases | 219 | Based on priority weighting: High=31 x5, Medium=20 x3, Low=2 x2. |
| Estimated NFR test cases | 30 | Five test cases per NFR to cover target, minimum, failure mode, evidence, and regression hook. |
| Estimated total test cases | 284 | Includes 35 cross-cutting smoke/regression/accessibility/compatibility/data checks. |
| Release regression size | 204 | Approximately 72% of total cases, emphasizing all high-priority FRs, all BRs, and representative medium/low features. |
| Automation target | 170 cases / approx. 60% | API-heavy automation is justified by stable REST contracts and high regression value; usability and provider workflows remain partly manual. |
| Execution time | 8-10 QA working days | Assumption: 2 functional QA plus 1 automation engineer; full manual equivalent is approximately 45-55 hours plus defect retest. |

## 17.1. Module-Level Estimate

| Module | FR Count | Priority Mix | Estimated Cases | Regression Cases | Automation Target |
| --- | --- | --- | --- | --- | --- |
| Authentication and Account Lifecycle | 7 | H:5 M:2 L:0 | 31 | 24 | 70% |
| User Profile and Administration | 6 | H:3 M:3 L:0 | 24 | 18 | 70% |
| Hackathon Event Configuration | 6 | H:4 M:2 L:0 | 26 | 20 | 70% |
| Tracks, Rounds, and Criteria | 4 | H:3 M:1 L:0 | 18 | 14 | 70% |
| Event Registration | 1 | H:1 M:0 L:0 | 5 | 4 | 70% |
| Team Management | 6 | H:3 M:2 L:1 | 23 | 17 | 70% |
| Team Membership | 3 | H:1 M:2 L:0 | 11 | 8 | 70% |
| Team Invitations | 3 | H:2 M:1 L:0 | 13 | 10 | 70% |
| Submission Management | 2 | H:2 M:0 L:0 | 10 | 8 | 70% |
| Judge Assignment | 1 | H:1 M:0 L:0 | 5 | 4 | 70% |
| Scoring | 2 | H:2 M:0 L:0 | 10 | 8 | 70% |
| Ranking | 1 | H:1 M:0 L:0 | 5 | 4 | 70% |
| Round Advancement | 1 | H:1 M:0 L:0 | 5 | 4 | 70% |
| Prize Management | 2 | H:0 M:2 L:0 | 6 | 4 | 40% |
| Mentorship | 2 | H:0 M:2 L:0 | 6 | 4 | 40% |
| Notifications and SSE | 2 | H:1 M:1 L:0 | 8 | 6 | 70% |
| Dashboard Statistics | 1 | H:0 M:1 L:0 | 3 | 2 | 40% |
| CSV Export | 1 | H:0 M:1 L:0 | 3 | 2 | 70% |
| Audit Logging | 1 | H:1 M:0 L:0 | 5 | 4 | 70% |
| Category Customer Maintenance | 1 | H:0 M:0 L:1 | 2 | 1 | 40% |

# 18. Requirement Traceability Strategy

Traceability SHALL map Business Requirement -> Functional Requirement -> Module -> Test Scenario -> Test Case -> Risk -> Automation Candidate. No SRS requirement SHALL be considered covered until it has test design, execution status, and evidence.

| Traceability Layer | Rule |
| --- | --- |
| Business Requirement | Use SRS BR IDs where present; if no BR is linked, use the FR acceptance criterion as the business test basis. |
| Functional Requirement | Use exact SRS FR/NFR ID and title without renumbering. |
| Module | Use SRS feature/module grouping from Section 4. |
| Test Scenario | Use TS-<module>-<number> aligned to the FR/NFR ID. |
| Test Case | Use TC-<module>-<number>-<sequence> and retain SRS primary TC mapping where available. |
| Risk | Use module risk plus requirement priority to drive execution order and regression inclusion. |
| Automation Candidate | Classify as Yes, Partial, Conditional, or No based on stability, observability, and provider dependency. |

## 18.1. Requirement Coverage Matrix

| Business Requirement | Functional / Non-Functional Requirement | Module | Test Scenario | Test Case Set | Risk | Automation Candidate |
| --- | --- | --- | --- | --- | --- | --- |
| BR-02 | FR-AUTH-01 - Participant self-registration | AUTH | TS-AUTH-01 | TC-AUTH-01-01 to TC-AUTH-01-05 | High | Partial - automate API/state checks and manually verify provider-specific behavior |
| BR-01, BR-03 | FR-AUTH-02 - Email OTP verification | AUTH | TS-AUTH-02 | TC-AUTH-02-01 to TC-AUTH-02-05 | High | Partial - automate API/state checks and manually verify provider-specific behavior |
| BR-01 | FR-AUTH-03 - Login and token issuance | AUTH | TS-AUTH-03 | TC-AUTH-03-01 to TC-AUTH-03-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-AUTH-04 - Refresh access token | AUTH | TS-AUTH-04 | TC-AUTH-04-01 to TC-AUTH-04-05 | High | Yes - API regression candidate |
| BR-03 | FR-AUTH-05 - Password reset by email OTP | AUTH | TS-AUTH-05 | TC-AUTH-05-01 to TC-AUTH-05-05 | High | Partial - automate API/state checks and manually verify provider-specific behavior |
| BR-04 | FR-AUTH-06 - Guest judge account creation | AUTH | TS-AUTH-06 | TC-AUTH-06-01 to TC-AUTH-06-03 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-AUTH-07 - Google OAuth2 login | AUTH | TS-AUTH-07 | TC-AUTH-07-01 to TC-AUTH-07-03 | High | Partial - automate API/state checks and manually verify provider-specific behavior |
| BR-01 | FR-USER-01 - Approve pending users | USER | TS-USER-01 | TC-USER-01-01 to TC-USER-01-05 | High | Partial - automate API/state checks and manually verify provider-specific behavior |
| BR-02 | FR-USER-02 - Administrative user creation | USER | TS-USER-02 | TC-USER-02-01 to TC-USER-02-03 | Medium | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-USER-03 - User listing and filtering | USER | TS-USER-03 | TC-USER-03-01 to TC-USER-03-03 | Medium | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-USER-04 - Deactivate users | USER | TS-USER-04 | TC-USER-04-01 to TC-USER-04-03 | Medium | Yes - API regression candidate |
| BR-02 | FR-USER-05 - Profile retrieval and update | USER | TS-USER-05 | TC-USER-05-01 to TC-USER-05-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-USER-06 - Change password | USER | TS-USER-06 | TC-USER-06-01 to TC-USER-06-05 | High | Yes - API regression candidate |
| BR-07 | FR-EVENT-01 - Create hackathon events | EVENT | TS-EVENT-01 | TC-EVENT-01-01 to TC-EVENT-01-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-EVENT-02 - Browse public events | EVENT | TS-EVENT-02 | TC-EVENT-02-01 to TC-EVENT-02-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-EVENT-03 - Organizer event views | EVENT | TS-EVENT-03 | TC-EVENT-03-01 to TC-EVENT-03-03 | Medium | Yes - API regression candidate |
| BR-07, BR-08 | FR-EVENT-04 - Update hackathon event details | EVENT | TS-EVENT-04 | TC-EVENT-04-01 to TC-EVENT-04-05 | High | Yes - API regression candidate |
| BR-05, BR-06, BR-08 | FR-EVENT-05 - Manage event lifecycle status | EVENT | TS-EVENT-05 | TC-EVENT-05-01 to TC-EVENT-05-05 | High | Yes - API regression candidate |
| BR-08 | FR-EVENT-06 - Soft-delete events | EVENT | TS-EVENT-06 | TC-EVENT-06-01 to TC-EVENT-06-03 | Medium | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-CONFIG-01 - Manage tracks | CONFIG | TS-CONFIG-01 | TC-CONFIG-01-01 to TC-CONFIG-01-05 | High | Yes - API regression candidate |
| BR-04 | FR-CONFIG-02 - Assign mentors to tracks | CONFIG | TS-CONFIG-02 | TC-CONFIG-02-01 to TC-CONFIG-02-03 | Medium | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-CONFIG-03 - Manage rounds | CONFIG | TS-CONFIG-03 | TC-CONFIG-03-01 to TC-CONFIG-03-05 | High | Yes - API regression candidate |
| BR-16 | FR-CONFIG-04 - Manage scoring criteria | CONFIG | TS-CONFIG-04 | TC-CONFIG-04-01 to TC-CONFIG-04-05 | High | Yes - API regression candidate |
| BR-09 | FR-REG-01 - Register for event | REG | TS-REG-01 | TC-REG-01-01 to TC-REG-01-05 | High | Partial - automate API/state checks and manually verify provider-specific behavior |
| BR-10 | FR-TEAM-01 - Create team | TEAM | TS-TEAM-01 | TC-TEAM-01-01 to TC-TEAM-01-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-TEAM-02 - Retrieve teams | TEAM | TS-TEAM-02 | TC-TEAM-02-01 to TC-TEAM-02-03 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-TEAM-03 - Update team details | TEAM | TS-TEAM-03 | TC-TEAM-03-01 to TC-TEAM-03-03 | High | Yes - API regression candidate |
| BR-12, BR-13 | FR-TEAM-04 - Finalize team | TEAM | TS-TEAM-04 | TC-TEAM-04-01 to TC-TEAM-04-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-TEAM-05 - Disqualify team | TEAM | TS-TEAM-05 | TC-TEAM-05-01 to TC-TEAM-05-05 | High | Yes - API regression candidate |
| BR-12 | FR-TEAM-06 - Delete non-finalized team | TEAM | TS-TEAM-06 | TC-TEAM-06-01 to TC-TEAM-06-02 | High | Yes - API regression candidate |
| BR-10, BR-11, BR-12 | FR-MEMBER-01 - Add and remove team members | MEMBER | TS-MEMBER-01 | TC-MEMBER-01-01 to TC-MEMBER-01-05 | High | Yes - API regression candidate |
| BR-11, BR-12 | FR-MEMBER-02 - Kick or leave team | MEMBER | TS-MEMBER-02 | TC-MEMBER-02-01 to TC-MEMBER-02-03 | Medium | Yes - API regression candidate |
| BR-11, BR-13 | FR-MEMBER-03 - Transfer team leadership | MEMBER | TS-MEMBER-03 | TC-MEMBER-03-01 to TC-MEMBER-03-03 | Medium | Yes - API regression candidate |
| BR-11, BR-13 | FR-INV-01 - Invite team member | INV | TS-INV-01 | TC-INV-01-01 to TC-INV-01-05 | High | Partial - automate API/state checks and manually verify provider-specific behavior |
| BR-10, BR-11 | FR-INV-02 - Respond to team invitation | INV | TS-INV-02 | TC-INV-02-01 to TC-INV-02-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-INV-03 - View and revoke invitations | INV | TS-INV-03 | TC-INV-03-01 to TC-INV-03-03 | Medium | Yes - API regression candidate |
| BR-13, BR-14 | FR-SUB-01 - Submit or update project | SUB | TS-SUB-01 | TC-SUB-01-01 to TC-SUB-01-05 | High | Yes - API regression candidate |
| BR-15 | FR-SUB-02 - View submissions with role restrictions | SUB | TS-SUB-02 | TC-SUB-02-01 to TC-SUB-02-05 | High | Yes - API regression candidate |
| BR-04, BR-15 | FR-JUDGE-01 - Assign judges | JUDGE | TS-JUDGE-01 | TC-JUDGE-01-01 to TC-JUDGE-01-05 | High | Yes - API regression candidate |
| BR-15, BR-16, BR-17 | FR-SCORE-01 - Save and update scores | SCORE | TS-SCORE-01 | TC-SCORE-01-01 to TC-SCORE-01-05 | High | Yes - API regression candidate |
| BR-17 | FR-SCORE-02 - Finalize scores | SCORE | TS-SCORE-02 | TC-SCORE-02-01 to TC-SCORE-02-05 | High | Yes - API regression candidate |
| BR-18 | FR-RANK-01 - Compute rankings | RANK | TS-RANK-01 | TC-RANK-01-01 to TC-RANK-01-05 | High | Yes - API regression candidate |
| BR-17, BR-19 | FR-ADV-01 - Advance teams between rounds | ADV | TS-ADV-01 | TC-ADV-01-01 to TC-ADV-01-05 | High | Yes - API regression candidate |
| BR-20 | FR-PRIZE-01 - Manage prizes | PRIZE | TS-PRIZE-01 | TC-PRIZE-01-01 to TC-PRIZE-01-03 | Medium | Conditional - automate if retained in release scope |
| BR-20 | FR-PRIZE-02 - Assign prizes to teams | PRIZE | TS-PRIZE-02 | TC-PRIZE-02-01 to TC-PRIZE-02-03 | Medium | Conditional - automate if retained in release scope |
| BR-13 | FR-MENTOR-01 - Request mentorship | MENTOR | TS-MENTOR-01 | TC-MENTOR-01-01 to TC-MENTOR-01-03 | Medium | Conditional - automate if retained in release scope |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-MENTOR-02 - Accept, resolve, reject, and cancel mentorship | MENTOR | TS-MENTOR-02 | TC-MENTOR-02-01 to TC-MENTOR-02-03 | Medium | Conditional - automate if retained in release scope |
| BR-21 | FR-NOTIF-01 - Manage notifications | NOTIF | TS-NOTIF-01 | TC-NOTIF-01-01 to TC-NOTIF-01-05 | High | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-NOTIF-02 - Push real-time notifications | NOTIF | TS-NOTIF-02 | TC-NOTIF-02-01 to TC-NOTIF-02-03 | Medium | Yes - API regression candidate |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-DASH-01 - Dashboard statistics | DASH | TS-DASH-01 | TC-DASH-01-01 to TC-DASH-01-03 | Medium | Conditional - automate if retained in release scope |
| FR acceptance criteria only; no explicit BR link in SRS traceability table. | FR-EXPORT-01 - CSV exports | EXPORT | TS-EXPORT-01 | TC-EXPORT-01-01 to TC-EXPORT-01-03 | Medium | Yes - API regression candidate |
| BR-22 | FR-AUDIT-01 - Audit logging and review | AUDIT | TS-AUDIT-01 | TC-AUDIT-01-01 to TC-AUDIT-01-05 | High | Yes - API regression candidate |
| BR-23 | FR-CAT-01 - Category customer maintenance | CAT | TS-CAT-01 | TC-CAT-01-01 to TC-CAT-01-02 | Low | Conditional - automate if retained in release scope |
| NFR quality requirement | NFR-PERF-01 - Performance | NFR-PERF | TS-PERF-01 | TC-PERF-01-01 to TC-PERF-01-05 | Low | Yes - load test script |
| NFR quality requirement | NFR-SEC-01 - Security | NFR-SEC | TS-SEC-01 | TC-SEC-01-01 to TC-SEC-01-05 | High | Yes - API security suite and ZAP baseline |
| NFR quality requirement | NFR-USE-01 - Usability | NFR-USE | TS-USE-01 | TC-USE-01-01 to TC-USE-01-05 | Low | No - primarily moderated usability/UAT evidence |
| NFR quality requirement | NFR-REL-01 - Reliability and availability | NFR-REL | TS-REL-01 | TC-REL-01-01 to TC-REL-01-05 | Low | Conditional - automate if retained in release scope |
| NFR quality requirement | NFR-MAINT-01 - Maintainability | NFR-MAINT | TS-MAINT-01 | TC-MAINT-01-01 to TC-MAINT-01-05 | Low | Conditional - automate if retained in release scope |
| NFR quality requirement | NFR-PORT-01 - Portability | NFR-PORT | TS-PORT-01 | TC-PORT-01-01 to TC-PORT-01-05 | Low | Conditional - automate if retained in release scope |

## 18.2. SRS Endpoint and Entity Traceability

The SRS provides endpoint/entity traceability for representative critical workflows. These rows SHALL seed API and database verification coverage; remaining endpoints SHALL be discovered from SRS-referenced OpenAPI metadata without expanding functional scope.

| FR ID | API endpoint(s) | Primary entity/entity set | Source class | Test case ID |
| --- | --- | --- | --- | --- |
| FR-AUTH-01 | /api/v1/auth/register | _user | AuthController; AuthServiceImpl.register; RegisterRequest | TC-AUTH-01 |
| FR-AUTH-03 | /api/v1/auth/login | _user, refresh_token | AuthServiceImpl.login; JwtTokenProvider; RefreshTokenService | TC-AUTH-03 |
| FR-EVENT-01 | /api/v1/hackathon-events | hackathon_event, criterion | HackathonEventController.create; HackathonEventServiceImpl.createHackathonEvent | TC-EVENT-01 |
| FR-REG-01 | /api/v1/event-registrations | event_registration | EventRegistrationController; EventRegistrationService | TC-REG-01 |
| FR-TEAM-01 | /api/v1/teams | team, team_member | TeamController.create; TeamServiceImpl.createTeam | TC-TEAM-01 |
| FR-INV-02 | /api/v1/team-invitations/{id}/respond | team_invitation, team_member | TeamInvitationService.respondToInvitation | TC-INV-02 |
| FR-SUB-01 | /api/v1/submissions | submission | SubmissionController; SubmissionServiceImpl.createSubmission | TC-SUB-01 |
| FR-JUDGE-01 | /api/v1/judge-assignments | judge_assignment, track_mentor | JudgeAssignmentController; JudgeAssignmentService | TC-JUDGE-01 |
| FR-SCORE-01 | /api/v1/scores | score, submission, criterion | ScoreController; ScoreServiceImpl | TC-SCORE-01 |
| FR-RANK-01 | /api/v1/rankings/round/{roundId} | score, submission, team | RankingController; RankingService | TC-RANK-01 |
| FR-ADV-01 | /api/v1/rounds/{id}/advance | team_round_advancement, round, team | RoundAdvancementController; RoundAdvancementService | TC-ADV-01 |
| FR-PRIZE-02 | /api/v1/prizes/{id}/assign; /api/v1/prizes/event/{eventId}/auto-assign | prize, team | PrizeServiceImpl.assignPrizeToTeam; autoAssignPrizes | TC-PRIZE-02 |
| FR-MENTOR-02 | /api/v1/mentorship-requests/{id}/accept¦resolve¦reject | mentorship_request | MentorshipRequestController; MentorshipRequestService | TC-MENTOR-02 |
| FR-NOTIF-01 | /api/v1/notifications | notification | NotificationController; NotificationService | TC-NOTIF-01 |
| FR-EXPORT-01 | /api/v1/export/* | round, score, team, _user | ExportController; ExportService | TC-EXPORT-01 |
| FR-AUDIT-01 | /api/v1/audit-logs | audit_log | AuditLogController; AuditLogServiceImpl | TC-AUDIT-01 |

# 19. Test Deliverables

| Deliverable | Description | Owner | Timing |
| --- | --- | --- | --- |
| Master Test Plan | This document. | QA Lead | Before formal execution |
| Requirement Traceability Matrix | BR/FR/NFR/module/scenario/case/risk/automation/execution mapping. | QA Lead / QA Analyst | Prepared before execution; updated daily |
| Test Scenarios | High-level scenario inventory aligned to SRS FRs, NFRs, and BRs. | QA Team | Before test design sign-off |
| Test Cases | Detailed executable steps, data, expected results, and evidence requirements. | QA Team | Before execution |
| Test Data | Synthetic seed data, reset scripts, data matrix, and privacy/masking controls. | QA / DB support | Before execution and refreshed per cycle |
| Bug Reports | Defect records with requirement/test linkage, severity, priority, evidence, and retest status. | QA Team | Throughout execution |
| Daily Reports | Daily execution status, pass/fail/blocked metrics, defects by severity, risks, and next-day plan. | QA Lead | Each execution day |
| Automation Reports | API/UI/performance/security automation run output and trend history. | Automation Engineer | Per run/cycle |
| Test Summary Report | Final execution summary, coverage, defects, residual risk, NFR results, and release recommendation. | QA Lead | At exit |
| UAT Sign-Off | Business acceptance result, open issues, and accepted risks. | BA/Product Owner | At UAT completion |

# 20. Test Reporting and Governance

| Meeting / Report | Content | Frequency |
| --- | --- | --- |
| Daily QA Status | Executed, passed, failed, blocked, not run; new/open/closed defects; risks; blockers; next-day plan. | Daily during active execution. |
| Defect Triage | Review new defects, severity/priority, owner, target build, duplicate/reject/defer decisions. | Daily or every build day. |
| Risk Review | Review critical/high risks, blocked tests, NFR risks, external-service limitations, and residual release risk. | Twice weekly or before exit. |
| Exit Review | Confirm exit criteria, residual defects, RTM completeness, NFR disposition, and release recommendation. | At end of test cycle. |

# 21. Schedule and Milestones

Assumption: the SRS does not provide project dates beyond the SRS submission date. The schedule below is a relative execution model that SHALL be aligned to the project calendar by the Project Manager.

| Milestone | Name | Exit Output | Relative Timing |
| --- | --- | --- | --- |
| M1 | Test planning baseline | Master Test Plan, RTM strategy, environment checklist approved. | Day 0 |
| M2 | Test design complete | Scenarios/cases/data/automation backlog reviewed and approved. | Day 2-3 |
| M3 | Environment and smoke ready | Build deployed, data seeded, smoke pass. | Day 3-4 |
| M4 | Cycle 1 execution | High-risk functional/API/system tests executed; defects logged. | Day 4-7 |
| M5 | Fix verification and regression | Retest, impacted regression, NFR tests, automation update. | Day 7-9 |
| M6 | UAT and exit | UAT support, Test Summary Report, release recommendation. | Day 9-10 |

# 22. Appendix A - Detailed Scenario Inventory

| Scenario ID | FR ID | Title | Module | Scenario Objective | Design Notes |
| --- | --- | --- | --- | --- | --- |
| TS-AUTH-01 | FR-AUTH-01 | Participant self-registration | AUTH | Given a new visitor with unique identity data, When registration is submitted, Then the system stores a participant account, hashes the password, creates a six-digit OTP, and emails it. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-AUTH-02 | FR-AUTH-02 | Email OTP verification | AUTH | Given an unverified user and a non-expired matching OTP, When verification is requested, Then the system marks the user verified and clears the OTP fields. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-AUTH-03 | FR-AUTH-03 | Login and token issuance | AUTH | Given a verified and approved user with valid credentials, When the user logs in, Then the system returns JWT access and refresh tokens; Given an unverified or unapproved user, Then login is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-AUTH-04 | FR-AUTH-04 | Refresh access token | AUTH | Given a stored refresh token that has not expired, When refresh is requested, Then the system returns a new access token and keeps the same refresh token. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-AUTH-05 | FR-AUTH-05 | Password reset by email OTP | AUTH | Given a registered email and a valid reset OTP, When the user submits a new password, Then the system stores the BCrypt hash and clears the OTP. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-AUTH-06 | FR-AUTH-06 | Guest judge account creation | AUTH | Given an organizer supplies unique guest judge credentials, When creation succeeds, Then the system stores a temporary GUEST_JUDGE account and logs the action. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-AUTH-07 | FR-AUTH-07 | Google OAuth2 login | AUTH | Given Google returns an email profile, When OAuth2 login succeeds and the account is approved and active, Then the system redirects to the frontend with access and refresh tokens. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-USER-01 | FR-USER-01 | Approve pending users | USER | Given an unapproved user, When an admin approves the user, Then the account becomes approved, an audit log is recorded, and an approval email is sent asynchronously. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-USER-02 | FR-USER-02 | Administrative user creation | USER | Given unique username, email, and optional student ID, When an admin creates a user, Then the system stores the account with the requested role and logs the action. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-USER-03 | FR-USER-03 | User listing and filtering | USER | Given an authorized user requests a permitted list, When the endpoint is called, Then the system returns the matching page or collection of user responses. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-USER-04 | FR-USER-04 | Deactivate users | USER | Given an existing active user, When an admin deactivates the user, Then the system sets isActive to false and records an audit log. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-USER-05 | FR-USER-05 | Profile retrieval and update | USER | Given an authenticated user, When profile data is submitted, Then the system persists allowed fields; Given the user is in a finalized team, Then identity fields cannot be changed. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-USER-06 | FR-USER-06 | Change password | USER | Given the correct old password and a valid new password, When change password is requested, Then the system stores the new BCrypt hash and logs the action. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-EVENT-01 | FR-EVENT-01 | Create hackathon events | EVENT | Given valid event data and min team size not greater than max size, When the event is created, Then the system stores the event as DRAFT, generates a unique slug, seeds default criteria, and logs creation. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-EVENT-02 | FR-EVENT-02 | Browse public events | EVENT | Given any visitor, When public event listing or event detail by slug is requested, Then the system returns visible event information without requiring authentication. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-EVENT-03 | FR-EVENT-03 | Organizer event views | EVENT | Given an organizer is authenticated, When my-events is requested, Then the system returns events where organizer_id matches that user. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-EVENT-04 | FR-EVENT-04 | Update hackathon event details | EVENT | Given an owner or admin edits a DRAFT/PUBLISHED event with valid times, When update is requested, Then the system persists changed fields and logs the update. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-EVENT-05 | FR-EVENT-05 | Manage event lifecycle status | EVENT | Given a valid next status, When an owner or admin changes status, Then the system persists the status, sends publication/completion notifications where applicable, and disqualifies undersized teams when moving to IN_PROGRESS. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-EVENT-06 | FR-EVENT-06 | Soft-delete events | EVENT | Given an owner or admin deletes an allowed event, When deletion succeeds, Then the system sets isDeleted to true and logs the change. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-CONFIG-01 | FR-CONFIG-01 | Manage tracks | CONFIG | Given a valid event ID and track name, When a track is created, Then it is associated with the hackathon event and returned in track listings. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-CONFIG-02 | FR-CONFIG-02 | Assign mentors to tracks | CONFIG | Given a MENTOR user and a track, When assignment is requested, Then the system stores a TrackMentor record and logs the action. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-CONFIG-03 | FR-CONFIG-03 | Manage rounds | CONFIG | Given valid round data, When round creation succeeds, Then the round is associated with the event and appears in the event round list. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-CONFIG-04 | FR-CONFIG-04 | Manage scoring criteria | CONFIG | Given criteria have no existing scores and total weight remains <= 100, When an organizer updates criteria, Then the system saves the change; Given existing scores, Then update/delete is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-REG-01 | FR-REG-01 | Register for event | REG | Given an eligible participant and an open PUBLISHED event, When registration is requested, Then the system creates a REGISTERED event_registration record; Given a duplicate registration, Then it is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-TEAM-01 | FR-TEAM-01 | Create team | TEAM | Given a registered participant not already in an event team, When team creation is submitted with a valid track, Then the system creates the team and makes the creator leader. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-TEAM-02 | FR-TEAM-02 | Retrieve teams | TEAM | Given a permitted caller, When a team retrieval endpoint is called, Then the system returns team data including members, track, status, and final score where available. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-TEAM-03 | FR-TEAM-03 | Update team details | TEAM | Given the caller is a leader or admin/organizer, When a valid team update is submitted, Then the system persists changes; Given a finalized team track change by a non-admin, Then it is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-TEAM-04 | FR-TEAM-04 | Finalize team | TEAM | Given a leader and a team that satisfies size rules, When finalization is requested, Then the team status becomes FINALIZED and an audit log is recorded. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-TEAM-05 | FR-TEAM-05 | Disqualify team | TEAM | Given an active or finalized team, When disqualification is requested by admin/organizer, Then the team status becomes DISQUALIFIED and all members receive notifications. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-TEAM-06 | FR-TEAM-06 | Delete non-finalized team | TEAM | Given a non-finalized team, When deletion is requested, Then related team artifacts are removed and the team is deleted; Given a finalized team, Then deletion is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-MEMBER-01 | FR-MEMBER-01 | Add and remove team members | MEMBER | Given registration is open and the member is eligible, When a member is added, Then the system stores the team_member record; Given the team is full, Then addition is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-MEMBER-02 | FR-MEMBER-02 | Kick or leave team | MEMBER | Given a non-leader member is in a team during registration, When leave is requested, Then the membership is removed; Given a leader tries to leave, Then the system requires leadership transfer first. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-MEMBER-03 | FR-MEMBER-03 | Transfer team leadership | MEMBER | Given the caller is the current leader and the target is a team member, When transfer is requested, Then the old leader flag is cleared and the new leader flag is set. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-INV-01 | FR-INV-01 | Invite team member | INV | Given a leader invites an eligible user by email, When the invitation is created, Then the system stores a PENDING invitation and sends a notification. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-INV-02 | FR-INV-02 | Respond to team invitation | INV | Given an eligible invitee accepts a pending invitation, When the response is submitted, Then the system adds the user to the team, marks the invitation ACCEPTED, notifies the leader, and cancels other pending invitations for the same event. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-INV-03 | FR-INV-03 | View and revoke invitations | INV | Given a leader revokes a pending invitation, When revoke is requested, Then the invitation becomes CANCELLED and the invitee receives a notification if a user account exists. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-SUB-01 | FR-SUB-01 | Submit or update project | SUB | Given the team is finalized, not disqualified, has minimum size, and the caller is leader, When a submission is made during the round, Then the system creates version 1 or increments the version for updates. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-SUB-02 | FR-SUB-02 | View submissions with role restrictions | SUB | Given a judge assigned to a track, When round submissions are requested, Then the system returns only submissions in assigned tracks; Given an unassigned judge, Then access is denied. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-JUDGE-01 | FR-JUDGE-01 | Assign judges | JUDGE | Given a judge and a valid round/track, When assignment is requested, Then the system stores the assignment; Given the judge mentors the same track, Then assignment is rejected as a conflict of interest. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-SCORE-01 | FR-SCORE-01 | Save and update scores | SCORE | Given an assigned judge submits scores within each criterion max score, When save is requested, Then scores are created or updated; Given finalized scores or advanced round, Then changes are rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-SCORE-02 | FR-SCORE-02 | Finalize scores | SCORE | Given an organizer finalizes a round, When finalization is requested, Then all scores for the round are marked finalized and an audit log is recorded. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-RANK-01 | FR-RANK-01 | Compute rankings | RANK | Given finalized score data exists, When ranking is requested, Then each team's final score equals the average of per-judge weighted scores rounded to two decimals and ranks are sorted within each track. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-ADV-01 | FR-ADV-01 | Advance teams between rounds | ADV | Given a completed round with rankings and a next round, When advancement is requested, Then eligible teams are advanced to the next round; Given no next round, Then the event is marked COMPLETED and final scores are populated. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-PRIZE-01 | FR-PRIZE-01 | Manage prizes | PRIZE | Given a prize rank already exists for the same event and track, When another prize with the same rank is created or updated, Then the system rejects the request. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-PRIZE-02 | FR-PRIZE-02 | Assign prizes to teams | PRIZE | Given track rankings and configured prizes, When auto-assign is requested, Then prizes are assigned by ascending rank within each track without awarding the same team twice. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-MENTOR-01 | FR-MENTOR-01 | Request mentorship | MENTOR | Given a team leader submits a mentorship title and description, When the request is created, Then the system stores an OPEN request and sends notifications to mentors. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-MENTOR-02 | FR-MENTOR-02 | Accept, resolve, reject, and cancel mentorship | MENTOR | Given an OPEN request, When a MENTOR accepts it, Then status becomes IN_PROGRESS; Given the assigned mentor resolves it with an answer, Then status becomes RESOLVED and the leader is notified. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-NOTIF-01 | FR-NOTIF-01 | Manage notifications | NOTIF | Given a notification belongs to the current user, When mark-as-read is requested, Then the system marks it read; Given a different user's notification, Then the update is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-NOTIF-02 | FR-NOTIF-02 | Push real-time notifications | NOTIF | Given a user has an active SSE stream, When a notification is created for that user, Then the backend sends NOTIFICATION and UNREAD_COUNT events over the open stream. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-DASH-01 | FR-DASH-01 | Dashboard statistics | DASH | Given a hackathon event ID, When dashboard stats are requested by an authenticated caller, Then the system returns counts and variance data computed from finalized scores. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-EXPORT-01 | FR-EXPORT-01 | CSV exports | EXPORT | Given an organizer requests a ranking CSV for a valid round, When export is requested, Then the system returns text/csv bytes and records an audit action. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-AUDIT-01 | FR-AUDIT-01 | Audit logging and review | AUDIT | Given an admin requests audit logs, When the endpoint is called, Then the system returns logs ordered by creation time with user, action, details, and timestamp. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |
| TS-CAT-01 | FR-CAT-01 | Category customer maintenance | CAT | Given an admin submits a unique code and valid required fields, When a category customer is created, Then the system stores the record; Given a duplicate code, Then creation or update is rejected. | Positive, negative, role/ownership, data-state, and boundary cases as applicable. |

# 23. Appendix B - Business Rule Coverage

| ID | Type | Rule statement | Linked FR(s) |
| --- | --- | --- | --- |
| BR-01 | Constraint | Only verified and approved accounts are enabled for login and authenticated API use. | FR-AUTH-02, FR-AUTH-03, FR-USER-01 |
| BR-02 | Constraint | Username, email, and nonblank FPT student ID must be unique. | FR-AUTH-01, FR-USER-02, FR-USER-05 |
| BR-03 | Constraint | Registration and password reset OTP codes are six digits and expire after five minutes. | FR-AUTH-02, FR-AUTH-05 |
| BR-04 | Constraint | Guest judges are temporary, auto-approved accounts and cannot be assigned as mentors. | FR-AUTH-06, FR-CONFIG-02, FR-JUDGE-01 |
| BR-05 | Constraint | Valid event lifecycle transitions are DRAFT -> PUBLISHED -> IN_PROGRESS -> COMPLETED, with CANCELLED as a terminal path from non-terminal states. | FR-EVENT-05 |
| BR-06 | Constraint | Publishing an event requires registration start/end values and registration end after registration start. | FR-EVENT-05 |
| BR-07 | Constraint | Event end must be after start; registration must end before event start; min team size cannot exceed max team size. | FR-EVENT-01, FR-EVENT-04 |
| BR-08 | Action Enabler | Only the event organizer or an admin can update status, update details, or delete the event. | FR-EVENT-04, FR-EVENT-05, FR-EVENT-06 |
| BR-09 | Constraint | Participants can register for an event only when it is PUBLISHED and inside the registration window. | FR-REG-01 |
| BR-10 | Constraint | A participant can belong to only one team per hackathon event. | FR-TEAM-01, FR-MEMBER-01, FR-INV-02 |
| BR-11 | Constraint | Team membership modifications and invitations are allowed only during the PUBLISHED registration phase. | FR-MEMBER-01, FR-MEMBER-02, FR-MEMBER-03, FR-INV-01, FR-INV-02 |
| BR-12 | Constraint | Finalized teams must respect event min/max team size; finalized teams cannot be deleted and cannot fall below min size except admin force cases implemented for some actions. | FR-TEAM-04, FR-TEAM-06, FR-MEMBER-01, FR-MEMBER-02 |
| BR-13 | Action Enabler | Only team leaders can finalize teams, invite members, submit projects, request mentorship, and transfer leadership. | FR-TEAM-04, FR-INV-01, FR-SUB-01, FR-MENTOR-01, FR-MEMBER-03 |
| BR-14 | Constraint | Submissions require a finalized, non-disqualified team, minimum team size, leader ownership, and an active round submission window. | FR-SUB-01 |
| BR-15 | Constraint | Judges must be assigned to the round or track to view/score submissions, and a user mentoring a track cannot judge the same track. | FR-JUDGE-01, FR-SUB-02, FR-SCORE-01 |
| BR-16 | Constraint | Scores must be between zero and the criterion max score; criteria weights per event may not exceed 100 percent and cannot be modified after scoring starts. | FR-CONFIG-04, FR-SCORE-01 |
| BR-17 | Constraint | Scores cannot be changed after finalization or after teams have advanced from the round. | FR-SCORE-01, FR-SCORE-02, FR-ADV-01 |
| BR-18 | Computation | Rankings use only finalized scores, exclude disqualified teams, compute each judge's weighted average, average across judges, and rank within each track. | FR-RANK-01 |
| BR-19 | Constraint | Round advancement can occur only after the round ends, only once per source round, and only for eligible non-disqualified ranked teams up to the slot limit per track. | FR-ADV-01 |
| BR-20 | Constraint | Prizes must have unique rank per event/track, match the winning team's track, and a team may receive only one prize in an event. | FR-PRIZE-01, FR-PRIZE-02 |
| BR-21 | Constraint | Users may mark only their own notifications as read. | FR-NOTIF-01 |
| BR-22 | Constraint | Audit-log review endpoints are restricted to ADMIN users. | FR-AUDIT-01 |
| BR-23 | Constraint | CategoryCustomer codes must be unique. | FR-CAT-01 |

# 24. Appendix C - NFR Test Basis

| ID | Attribute | Scale | Meter | Target | Minimum |
| --- | --- | --- | --- | --- | --- |
| NFR-PERF-01 | Performance | API response time for normal JSON endpoints | Measure p95 latency under 100 concurrent users against representative auth, event, team, submission, and scoring workflows. | p95 <= 2 seconds | p95 <= 5 seconds |
| NFR-SEC-01 | Security | Unauthorized access attempts to protected endpoints | Automated security tests shall exercise public, authenticated, and role-protected endpoints. | 100% protected endpoints require valid JWT and proper role. | No protected business endpoint is accessible without authentication or required role. |
| NFR-USE-01 | Usability | Completion rate for core participant workflow | Prototype/user test: register, verify, register event, create/finalize team, submit project. | >= 90% first-time users complete without assistance within 15 minutes. | >= 75% complete without assistance within 25 minutes. |
| NFR-REL-01 | Reliability and availability | Successful notification delivery or durable persistence | Observe notification creation plus async retry logs for completion notifications. | >= 99% notifications persisted; retry attempts recover transient delivery failures within 3 attempts. | Notifications are persisted even when SSE recipient is offline. |
| NFR-MAINT-01 | Maintainability | Requirement-to-code traceability coverage | Traceability matrix review against controllers/services/entities. | 100% high-priority FRs map to source classes and at least one endpoint or workflow. | All implemented public backend features appear in Section 4 or Appendix C. |
| NFR-PORT-01 | Portability | Environment setup reproducibility | Run backend with documented Java, Maven, SQL Server, and property configuration. | Setup succeeds on Windows developer machine and one CI/Linux-equivalent environment with externalized secrets. | Setup succeeds on Windows developer machine with Java 21 and SQL Server. |

# 25. Appendix D - Data Entities Considered for Database Testing

| Entity | Indicative Requirement Coverage | Database Test Focus |
| --- | --- | --- |
| _user | FR-AUTH-01, FR-AUTH-02, FR-AUTH-03, FR-AUTH-05, FR-AUTH-06, FR-USER-01, FR-USER-02, FR-USER-03 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| audit_log | FR-USER-01, FR-USER-04, FR-TEAM-04, FR-TEAM-05, FR-SCORE-02, FR-AUDIT-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| category_customer | FR-CAT-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| criterion | FR-CONFIG-04, FR-SCORE-01, FR-DASH-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| event_registration | FR-REG-01, FR-INV-02 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| hackathon_event | FR-EVENT-01, FR-EVENT-02, FR-CONFIG-01, FR-DASH-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| judge_assignment | Indirect coverage through linked workflows. | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| mentorship_request | FR-TEAM-06, FR-MENTOR-01, FR-DASH-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| notification | FR-EVENT-05, FR-TEAM-05, FR-INV-01, FR-INV-03, FR-MENTOR-01, FR-NOTIF-01, FR-NOTIF-02 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| password_reset_token | Indirect coverage through linked workflows. | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| prize | FR-PRIZE-01, FR-PRIZE-02 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| refresh_token | FR-AUTH-03, FR-AUTH-04, FR-AUTH-07 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| round | FR-CONFIG-03, FR-SUB-01, FR-SUB-02, FR-JUDGE-01, FR-SCORE-01, FR-SCORE-02, FR-RANK-01, FR-ADV-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| score | FR-CONFIG-04, FR-TEAM-02, FR-SCORE-01, FR-SCORE-02, FR-RANK-01, FR-ADV-01, FR-DASH-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| submission | FR-TEAM-06, FR-SUB-01, FR-SUB-02, FR-DASH-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| team | FR-USER-05, FR-EVENT-01, FR-EVENT-05, FR-TEAM-01, FR-TEAM-02, FR-TEAM-03, FR-TEAM-04, FR-TEAM-05 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| team_invitation | Indirect coverage through linked workflows. | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| team_member | FR-MEMBER-01, FR-MEMBER-03 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| team_round_advancement | Indirect coverage through linked workflows. | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| track | FR-CONFIG-01, FR-CONFIG-02, FR-TEAM-01, FR-TEAM-02, FR-TEAM-03, FR-SUB-02, FR-JUDGE-01, FR-RANK-01 | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |
| track_mentor | Indirect coverage through linked workflows. | Verify PK/FK/unique constraints, CRUD/state side effects, and rollback/reset behavior. |

# 26. Appendix E - Self Review Checklist

| Review Item | Status | Evidence |
| --- | --- | --- |
| Every Functional Requirement is covered. | Pass | 53 FRs mapped in Requirement Coverage Matrix and Scenario Inventory. |
| Every module appears in testing scope. | Pass | 20 SRS functional modules appear in Features to Be Tested and Risk Analysis. |
| Every testing type has justification. | Pass | Functional, integration, system, API, regression, smoke, sanity, security, performance, database, compatibility, usability, accessibility, negative, and boundary testing sections include purpose/scope/approach/criteria/tools/deliverables. |
| Every risk has mitigation. | Pass | Risk Analysis table includes mitigation and contingency for every module. |
| Every planning decision is explained. | Pass | Risk-based prioritization, automation emphasis, tool assumptions, environment assumptions, and exclusions are justified. |
| Every section is complete. | Pass | Document control, objectives, scope, strategy, levels, environment, data, criteria, defect/config management, risk, resources, estimates, traceability, deliverables, reporting, and appendices are included. |